# ⚡ PowerCast: Project Plan

Team: Rana Aljumayi · Salwa · Renad Alotaibi · Raneem

Le Wagon Data Science #2344 · Project Weeks (11–15 Oct 2026)

## Problem

We want to forecast a household’s hourly electricity consumption for the next 24 hours, using only data available up to that time, and flag the expected peak hour.

| Decision | Choice |
| --- | --- |
| Dataset | UCI Household Electric Power Consumption (one home in France, 2006-12 → 2010-11) |
| Target | Global_active_power (kW) |
| Time step | 1 hour |
| Input window | Last 168 hours (7 days) |
| Horizon | Next 24 hours |
| Main metric | MAE (kW) |
| Extra metrics | RMSE · sMAPE · R² |

## Step A: Data Loading

Owner: Rana · Status: ✅ Done

- Load the raw file (; separator, ? = missing value).

- Result: 2,075,259 minute readings, 9 columns.

## Step B: Data Cleaning

Owner: Rana · Status: ✅ Done

- Combine Date + Time into one datetime index, sort it, check for duplicates (0 found).

- Check missing values: 1.25% of minutes are missing, no missing timestamps, longest gap ≈ 5 days.

- Sanity check: no negative values, voltage in a normal range (226–252 V). No rows removed.

## Step C: Data Aggregation (minute → hour)

Owner: Rana · Status: ✅ Done

- Resample to hourly averages → 34,589 hours.

- Fill the 421 missing hours (1.2%):

  - short gaps (≤ 3h) → time interpolation;

  - long gaps (14–119h) → same hour from the previous week (past data only, no leakage).

- Add a was_missing flag for the filled hours.

## Step D: Data Splitting (by time, no shuffle)

Owner: Rana (agreed by the whole team) · Status: ✅ Done

| Split | From | To | Hours |
| --- | --- | --- | --- |
| Train | 2006-12-16 | 2009-12-31 | 26,671 |
| Validation | 2010-01-01 | 2010-06-30 | 4,344 |
| Test | 2010-07-01 | 2010-11-26 | 3,574 |

- Saved to data/hourly_clean.csv (with a split column) and data/split_dates.json.

- The test period stays untouched until the final evaluation.

## Step E: Exploratory Data Analysis (EDA)

Owner: Salwa · Status: ✅ Done (train data only)

- Daily pattern: lowest at 03:00 (0.44 kW), highest at 20:00 (1.95 kW).

- Weekly pattern: weekends are 22% higher than weekdays.

- Yearly seasonality: winter is higher (Jan 1.47 kW) than summer (Aug 0.57 kW).

- Autocorrelation peaks at 24h and 168h → past days and weeks are useful inputs.

- All charts saved in figures/ for the presentation.

## Step F: Feature Engineering & Windowing

Owner: Renad · Status: ⏳ Planned

- Calendar features: hour, day of week, month, weekend flag (known in advance).

- Lag features: 24h and 168h (available for the whole 24-hour horizon).

- Excluded: Global_intensity (almost the same as the target → leakage) and any value from the forecast period.

- Scaler fitted on train only, then applied to validation and test.

- Windows: 168 hours in → 24 hours out; target hours never cross from one split to another.

## Step G: Baseline Models

Owner: Renad · Status: ⏳ Planned

- Last-value: repeat the last known hour for 24 hours.

- Seasonal naive: repeat the same 24 hours from yesterday.

## Step H: Model Training (LSTM)

Owner: Renad · Status: ⏳ Planned

- A small LSTM (168 → 24) trained on train windows, with early stopping on validation.

- Time-based cross-validation (TimeSeriesSplit, 3 folds inside the train period).

- Change one setting at a time and log each experiment (what changed, why, result on validation).

## Step I: Model Evaluation & Error Analysis

Owner: Renad · Status: ⏳ Planned

- Compare all models on the same validation dates with MAE, RMSE, sMAPE and R², in kW (after inverse scaling).

- Plot actual vs predicted (baseline and LSTM) over one week.

- Check peak hours: does the model miss peaks? Is it always too high or too low?

- Choose the final model using validation results, simplicity and stability, not only one score.

## Step J: Anomaly Detection (optional, if time allows)

Owner: Renad + Raneem · Status: ⏳ Optional

- Compare actual consumption with the forecast.

- Flag hours where the error is much larger than usual (threshold set on validation errors).

- Show the flagged hours on the dashboard.

## Step K: Dashboard Development (Streamlit)

Owner: Raneem · Status: ⏳ Planned

- Load the saved model and scaler from models/ (no training in the app).

- User picks a date → app shows the 24-hour forecast vs actual consumption.

- Highlight the expected peak hour.

- Save screenshots as a backup in case the live demo fails.

## Step L: Final Integration & Test Evaluation

Owner: Rana · Status: ⏳ Planned

- Build one clean final notebook (00_final_demo.ipynb): problem → data → preparation → EDA → models → results → forecast demo → limitations.

- Run it once from top to bottom on Wednesday; this run includes the only evaluation on the test period.

- Compare the final model with the baseline on the same test dates.

## Step M: Presentation & Rehearsal

Owner: Whole team · Status: ⏳ Planned

- Tuesday: slide outline with main visuals and placeholders.

- Wednesday: complete slides, everyone presents their own part, one full timed rehearsal.

- Thursday 15 Oct: presentation.

## Timeline

| Day | Main work |
| --- | --- |
| Sun 11 Oct | Steps A–E (data, cleaning, split, EDA) |
| Mon 12 Oct | Steps F–H (features, baselines, first LSTM) |
| Tue 13 Oct | Steps I–K (evaluation, error analysis, dashboard) + slide outline |
| Wed 14 Oct | Step L (final notebook + test evaluation) + Step M (slides, rehearsal) |
| Thu 15 Oct | Presentation |

## Known limitations

- Data from one household only, so results may not generalize.

- No external data (weather, holidays, household absence). Example: August 2008 drops to 0.28 kW, probably because the family was away, and the model cannot predict that.

- Peak hours are harder to forecast than average hours.